# PROJECT CHARTER

| ### 1. General Project Information |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: |  |  | Roomies |  |  |  |  |  |
| Executive Sponsors: |  |  |  |  |  |  |  |  |
| Department Sponsor: |  |  |  |  |  |  |  |  |
| Impact of project: |  |  |  |  |  |  |  |  |
| ### 2. Project Team |  |  |  |  |  |  |  |  |
|  | #### Name |  |  | #### Department |  | #### Telephone | #### E-mail |  |
| Project Manager: | Jordan Davis |  |  | Computer Science |  | (916)756-5852 | Primary: davisjor8@gmail.com Secondary: jordan8.davis@famu.edu |  |
| Team Members: | Jonathan Ramjattan |  |  | Computer Information Systems |  | (321)305-2741 | Primary: jonathan.ramjattan123@gmail.com Secondary: jonathan1.ramjattan@famu.edu |  |
|  | Mike Lauture |  |  | Computer Science |  | (941)315-7096 | Primary: michaellauture@hotmail.com Secondary: michael1.lauture@famu.edu |  |
|  | Bryant Taylor |  |  | Computer Science |  | (478)361-0856 | Primary: bryant1.taylor@famu.edu Secondary: bkt6402@gmail.com |  |
| ### 3. Stakeholders (e.g., those with a significant interest in or who will be significantly affected by this project) |  |  |  |  |  |  |  |  |
| Parents with college aged children |  |  |  |  |  |  |  |  |
| Young adults looking to room with other people |  |  |  |  |  |  |  |  |
| Apartment Landlords/Managers |  |  |  |  |  |  |  |  |
| College Dorm Heads |  |  |  |  |  |  |  |  |
| Companies who bring in people from other countries |  |  |  |  |  |  |  |  |
| ### 4. Project Scope Statement |  |  |  |  |  |  |  |  |  |
| Project Purpose / Business Justification Describe the business need this project addresses |  |  |  |  |  |  |  |  |  |
| Address the challenges of finding compatible roommates by leveraging AI to match individuals based on preferences, lifestyles, and living habits. Be a supporting element to maximizing living occupancy and alleviating individually perceived financial stress. |  |  |  |  |  |  |  |  |  |
| Objectives (in business terms) Describe the measurable outcomes of the project, e.g., reduce cost by xxxx or increase quality to yyyy |  |  |  |  |  |  |  |  |  |
| -Develop an AI-driven matching system that improves roommate satisfaction by at least 30% based on user preferences and behavioral data -Achieve 100+ active users within the first six months after launch -Implement a verification system that reduces fraudulent profiles and negative roommate experiences by at least 40%. -Provide in-app messaging and scheduling features to simplify the roommate selection process, leading to a 20% increase in successful matches. |  |  |  |  |  |  |  |  |  |
| Deliverables List the high-level “products” to be created (e.g., improved xxxx process, employee manual on yyyy) |  |  |  |  |  |  |  |  |  |
| - All planning variables on May 2, 2025 - SWOT Analysis - WBS Structure - Gantt Chart - UML Diagrams (Class & Use Case) - Risk Analysis - Research - ERD - API Documentation - Use Case Diagram - Fully Dressed-Use Cases - Detailed Requirements Document |  |  |  |  |  |  |  |  |  |
| Scope List what the project will and will not address (e.g., this project addresses units that report into the Office of Executive Vice President. Units that report into the Provosts Office are not included) |  |  |  |  |  |  |  |  |  |
| This project will address planning and research. This project does not include design and implementation. |  |  |  |  |  |  |  |  |  |
| Project Milestones Propose start and end dates for Project Phases (e.g., Inception, Planning, Construction, Delivery) and other major milestones |  |  |  |  |  |  |  |  |  |
| Milestone 1 – Inception and Planning: January 6, 2025 – February 21, 2025 Milestone 2 – Planning & Technical Construction: February 21, February – February 26, 2025 Milestone 3 – Planning: February 26, 2025 - March 27, 2025 Milestone 4 - Planning: March 27, 2025 – April 17, 2025 |  |  |  |  |  |  |  |  |  |
| Major Known Risks (including significant Assumptions) Identify obstacles that may cause the project to fail. |  |  |  |  |  |  |  |  |  |
| Risk; Risk Rating (Hi, Med, Lo). Inaccurate AI Matching – Algorithm may not always accuratley judge roommate compatibility; High. User Privacy – Having to store users’ personal data might be an issue that leads to security concerns; High. Fake or Misleading Profiles – Some users may provide fake information just to seem more compatible. This can lead to poor matches and user fustration; Medium. Losing Team Members – Some team members may drop the course or no longer be able to participate through other mean; High. Scalability Issues – The platform may struggle to handle a large number of users as it grows.; Low. Weather – Severe weather disasters (i.e. hurricanes) may interrupt work schedule.; Medium. |
| Constraints List any conditions that may limit the project team’s options with respect to resources, personnel, or schedule (e.g., predetermined budget or project end date, limit on number of staff that may be assigned to the project). |  |  |  |  |  |  |  |  |  |
| Budget might be a concern when is comes to openAI APIs cost as well as cloud cost to store data. Limited devs – there is only 4 of us. The project must be completed within the semester timeframe, with all deliverables finalized by a specific deadline. |  |  |  |  |  |  |  |  |  |
| External Dependencies Will project success depend on coordination of efforts between the project team and one or more other individuals or groups? Has everyone involved agreed to this interaction? |  |  |  |  |  |  |  |  |  |
| Project success will depend on effective coordination between team members, sponsors, and external stakeholders to ensure seamless integration of technical and strategic efforts. |  |  |  |  |  |  |  |  |  |
| ### 5. Communication Strategy (specify how the project manager will communicate to the Executive Sponsor, Project Team members and Stakeholders, e.g., frequency of status reports, frequency of Project Team meetings, etc. |  |  |  |  |  |  |  |  |  |
| The project mananger will communicate with team members via text message, emails, phone calls, and in-person meetings; with the Executive Sponsor by in-person visits or Zoom calls; and with stakeholders during the Design and Implementation phase of the project by email and phone calls. |  |  |  |  |  |  |  |  |  |
| ### 6. Sign-off |  |  |  |  |  |  |  |  |  |
|  |  |  | ### Name |  |  | ### Signature |  |  | ### Date (MM/DD/YYYY) |
| ### Executive Sponsor |  |  |  |  |  |  |  |  |  |
| ### Department Sponsor |  |  |  |  |  |  |  |  |  |
| ### Project Manager |  |  |  |  |  |  |  |  |  |
| ### 7. Notes |  |  |  |  |  |  |  |  |  |